PROJECT REQUIREMENTS DOCUMENT (PRD)

E-Commerce Purchase-Intent Prediction

with Explainable AI and a Real-Time Dashboard

An end-to-end, production-style machine-learning capstone built and shipped by a single engineer over four weeks. The system predicts whether an online shopping session will end in a purchase, explains every prediction, and serves it through an API and an analytics dashboard — following the CRISP-DM lifecycle from raw data to a deployable, monitored service.

| Field | Detail |
| --- | --- |
| Document type | Capstone Project Brief / Requirements Specification |
| Domain | E-commerce — conversion / purchase-intent prediction |
| Dataset | E-commerce sessions — ~12,000 rows, included with this package |
| Audience | Data Science & ML Engineering learners (intermediate → advanced) |
| Effort & team | ~4 weeks, one person (solo capstone) |
| Methodology | CRISP-DM |
| Version | 1.0 |

# Contents

# Document control

Treat this brief as the single source of truth for the project. If you change scope (swap a model, drop a stretch goal), record it below so a reviewer can follow how the project evolved. Real teams version their requirements; you should too.

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 1.0 | Week 0 | Project lead | Initial brief issued to students. |
|  |  |  | (record your own scope changes here) |

How to read this document. Each functional area states what to build, the engineering standard it must meet, and an Acceptance criteria block titled “Done when…”. Amber Student hint boxes are the things a reviewer wishes someone had told them first; red Watch out boxes are traps that quietly ruin results; purple Responsible use boxes cover handling behavioural data responsibly.

# 1. Project overview

You will design, build, and package a system that predicts, from a visitor’s browsing behaviour, whether an online shopping session will end in a purchase. The system ingests session data, scores each session for conversion likelihood, explains why it reached that decision, and exposes the result through a REST API and an interactive dashboard. The whole thing is containerised and wired to a CI pipeline so it can be deployed.

The point is not a single high-accuracy number. Only about one session in six converts, so the problem is imbalanced: a model that predicts “no purchase” for everyone is right 84.5% of the time and useless. Your work is judged on how defensible the end-to-end pipeline is: leak-free handling of mixed numeric and categorical data, honest evaluation that foregrounds the minority (buying) class, a sensibly chosen decision threshold, working explanations, and a service that behaves the same in production as it did in your notebook.

## 1.1 Business problem

An online retailer wants to know, ideally in real time, which sessions are likely to convert and which are about to leave empty-handed. That signal drives targeted interventions — a discount nudge, a free-shipping banner, a remarketing audience. Each intervention costs money, so the business does not want to chase every visitor; it wants to spend on the sessions where a nudge changes the outcome.

Your job is to deliver a model plus the tooling that lets a growth or CRO (conversion-rate-optimisation) team see a conversion probability per session, understand which behaviours drove it, and choose an operating point that balances captured revenue against intervention spend. The team owns that trade-off; your model and dashboard make it visible and defensible.

Responsible use This dataset is anonymised session behaviour, but the techniques you build generalise to real user tracking. Treat behavioural data as sensitive: never tie predictions to personally identifying fields, and state in your model card what the model should and should not be used for. Responsible framing is part of the deliverable.

## 1.2 What “done” looks like

- A reproducible training pipeline that turns the raw CSV into a saved, versioned model artifact plus its preprocessing pipeline.

- An honest model-comparison report across six algorithms using imbalance-aware metrics.

- A decision threshold chosen from business value, not left at 0.5.

- Global and local explanations (SHAP + LIME) for the chosen model, plus a model card.

- A FastAPI service returning conversion probability, a decision, a confidence indication, and the top contributing behaviours.

- A Streamlit dashboard for funnel/cohort analytics, live session scoring, model comparison, and explainability.

- Docker + Docker Compose, an MLflow experiment log, a GitHub Actions workflow, and AWS-ready configuration.

- Documentation a stranger could follow to run the project from a clean checkout.

Student hint Build the thin end-to-end slice first. By the end of Week 1 you want raw CSV → a trivial model → a saved artifact → a one-line prediction working. It will be a bad model, and that is fine. A working skeleton you improve beats six perfect notebooks that never connect. Most capstones fail at integration, not at modelling.

# 2. The dataset

Dataset: the file dataset/ecommerce_sessions.csv, included with this package , page-visit counts and durations, bounce/exit rates, page values, calendar context, and visitor type — so you can build the full pipeline without any privacy or licensing concerns. The relationships in it are realistic (engaged sessions convert more often; high exit rates predict drop-off), which is what matters for the modelling work.

It contains 12,000 sessions. Each has 17 input features plus the target. About 15.7% of sessions end in a purchase, so the positive (buying) class is the minority, and that imbalance is the central modelling challenge.

## 2.1 How to get it

Nothing to download — the CSV is already in dataset/ecommerce_sessions.csv, with a data_dictionary.csv describing every column alongside it. Load it through a single function so the notebooks, API, and dashboard all read it the same way.

## 2.2 The features

| Feature group | Columns | Meaning |
| --- | --- | --- |
| Page-visit counts & time | Administrative, Informational, ProductRelated and their *_Duration | How many pages of each type the visitor saw and how long they spent. |
| Google Analytics metrics | BounceRates, ExitRates, PageValues | Per-page behavioural metrics; PageValues is a strong purchase signal. |
| Context | SpecialDay, Month, Weekend | Calendar context of the session. |
| Technical / source (categorical, int-coded) | OperatingSystems, Browser, Region, TrafficType | Environment and traffic-source IDs — integers that are really categories. |
| Visitor | VisitorType | Returning / New / Other. |
| Target | Converted | 1 = the session ended in a purchase. The positive class. |

Watch out Four columns are traps. OperatingSystems, Browser, Region, and TrafficType are stored as integers, but they are categorical IDs, not quantities — Region 3 is not “more” than Region 1. Treat them as categories and encode them. If you scale them as continuous numbers, you are telling the model something false about the data.

Watch out Mind PageValues. It is enormously predictive — and partly reflects pages seen close to checkout. Ask yourself: in your intended use, is PageValues actually known at the moment you would score the session? If you plan to score early in a visit, it may not be. Decide and document whether you keep it; reporting a model that leans on a feature you would not have at prediction time is a classic deployment-leakage mistake.

Student hint The duration columns are heavily right-skewed and contain many zeros (sessions that never touched that page type). A log1p transform or RobustScaler tames them far better than plain standardisation.

# 3. Methodology: CRISP-DM

Structure the work around the six CRISP-DM phases. They map almost one-to-one onto the deliverables, and naming your notebooks/modules after them makes the project legible to a reviewer.

| CRISP-DM phase | What it means here |
| --- | --- |
| Business understanding | Define conversion prediction, the value of a captured purchase vs the cost of an intervention, and the metric you optimise. Written up in the README and model card. |
| Data understanding | EDA: conversion rate, how behaviour differs for buyers vs non-buyers, seasonality, correlations, leakage checks (PageValues!). |
| Data preparation | Encoding categoricals, scaling skewed numerics, the imbalance strategy, feature engineering and selection — as reusable code, not ad-hoc cells. |
| Modeling | Train and tune the six algorithms with proper stratified cross-validation. |
| Evaluation | Compare with imbalance-aware metrics, choose a value-based threshold, and select the model. |
| Deployment | API, dashboard, containers, CI, cloud-ready config, and explainability woven through serving. |

Student hint CRISP-DM is a loop, not a waterfall. You will discover during evaluation that an encoding choice or PageValues changes everything. Going back is correct — keep your preparation code in functions so re-running it is cheap.

# 4. Functional requirements

Nine build areas. Each states the requirement, the standard, the hints, and the acceptance criteria. Build them roughly in order, but expect to revisit earlier ones.

## 4.1 Data ingestion & configuration

Write a small data-access layer that loads ecommerce_sessions.csv into a DataFrame, validates the expected columns and dtypes, and fails loudly with a clear log message if the file is missing or malformed. Drive paths and parameters from a single config file (YAML or a typed settings object) rather than hard-coding them.

- A loader function/class with type hints, logging, and explicit exceptions on bad/missing input.

- One config source of truth (paths, random seed, test size, target name, threshold, categorical-column list).

- A fixed global random seed everywhere reproducibility matters.

Student hint Set up logging and config on day one, before any modelling. A project that prints with print() and pastes file paths into ten notebooks cannot be marked production-quality no matter how good the model is. Keep the list of categorical columns in config — you will reference it in preprocessing, the API schema, and the dashboard.

Done when The loader reads the CSV, validates schema, and raises a clear error when the data is missing. • All tunable values live in one config file. • Re-running the pipeline twice produces identical splits and results.

## 4.2 Data preprocessing

Turn raw data into model-ready data through a reusable pipeline — use a scikit-learn ColumnTransformer inside a Pipeline so numeric and categorical columns are handled separately and the exact same transforms can be re-applied at serving time. Cover: encoding categoricals, scaling skewed numerics, the class-imbalance strategy, and a duplicate/again-missing-value check.

- Encode categoricals (one-hot for low-cardinality like VisitorType/Month; treat the int-coded IDs as categorical too).

- Scale/transform skewed numeric durations (log1p or RobustScaler).

- Handle the ~16% imbalance with a documented strategy, applied without leakage.

- Persist the fitted preprocessing object (joblib) so the API reuses it exactly.

Watch out The single most important rule in this project: fit encoders, scalers, and any resampler inside the cross-validation folds, never on the full dataset before splitting. One-hot encoding or SMOTE fitted on all the data leaks information about the test rows and inflates your scores. A ColumnTransformer wrapped in a Pipeline makes this automatic — use it.

Student hint SMOTE is not automatically best at ~16% positives. Benchmark three strategies and let the numbers decide: SMOTE inside the Pipeline, class_weight='balanced' / scale_pos_weight, and plain threshold tuning. Note that CatBoost handles categorical features natively — you can hand it the raw categories instead of one-hot encoding, which is often cleaner.

Done when Preprocessing is a single reusable, fitted ColumnTransformer/Pipeline — not scattered cells. • Categoricals (including the int-coded IDs) are encoded, not scaled as continuous. • Encoding/scaling/resampling happen per-fold, never on the full data before the split. • The fitted pipeline is saved to disk and loadable for serving.

## 4.3 Exploratory data analysis

Produce an EDA notebook that informs the modelling: the overall conversion rate, how buyers differ from non-buyers (PageValues, ProductRelated engagement, ExitRates), seasonality by Month and SpecialDay, returning vs new visitors, and the correlation structure. Use matplotlib/seaborn for static figures and at least one interactive Plotly chart. End every chart with a one-line takeaway.

- Conversion rate; buyer-vs-non-buyer behaviour; seasonality; visitor-type effects; correlations.

- At least one interactive Plotly visual.

- Written insights, not just plots — connect each finding to a modelling decision.

Student hint A reviewer skims EDA for whether you understood the data. Three charts with sharp conclusions (“conversion peaks in Nov; PageValues separates buyers most; high ExitRates predict non-conversion”) beat twenty unlabelled plots. Caption everything.

Done when The notebook runs top-to-bottom without errors. • Conversion behaviour and seasonality are shown clearly. • Each major figure has a stated takeaway.

## 4.4 Feature engineering & selection

Create a few meaningful features from the session behaviour — for example total pages viewed, average time per page, a product-engagement ratio, or a returning-visitor flag — then select features deliberately. Evaluate importance with at least two lenses (model-based and permutation or SHAP-based) and remove what does not earn its place.

- New behavioural features with a clear rationale — quality over quantity.

- A documented selection step and a feature-importance analysis.

Student hint Engineer ratios that capture intent: time-per-product-page, or the share of the session spent on product pages. These often carry more signal than the raw counts and are easy to explain to a business stakeholder — which matters when you present the model.

Done when At least a few justified engineered features exist. • Feature importance is evaluated by more than one method. • The final feature set is explicitly documented.

## 4.5 Machine-learning models

Train and compare six algorithms: Logistic Regression, Decision Tree, Random Forest, XGBoost, LightGBM, and CatBoost. Use stratified cross-validation and tune the most promising models. Wrap training in a clean, OOP structure (e.g. a trainer class with a common interface) so adding a model is trivial.

Evaluate with the full suite: Accuracy, Precision, Recall, F1, ROC-AUC, Precision-Recall AUC, a Confusion Matrix, and cross-validated scores. Then select and save the best model with its preprocessing pipeline.

Watch out Accuracy is a trap on this data. Predicting “no purchase” for every session scores 84.5% accuracy and captures zero buyers. Report it for completeness, but lead with PR-AUC and recall on the buying class. If your headline number is accuracy, the project reads as if you did not understand the imbalance.

Student hint Tune the decision threshold; 0.5 is meaningless here. Choose it from the business trade-off — the value of a captured conversion versus the cost of the intervention you would trigger — and read it off the precision-recall curve. Show that reasoning explicitly; it is exactly the judgement a reviewer wants to see.

Done when All six models train through a common interface. • The full metric suite is reported with cross-validation, PR-AUC and recall foremost. • A value-based decision threshold is chosen and justified, not left at 0.5. • The best model + preprocessing pipeline are saved as versioned artifacts.

## 4.6 Explainable AI

Make the chosen model explainable. Implement SHAP for global feature importance and for local, per-session explanations, and LIME for individual-prediction explanations. For any session, you should be able to answer “which behaviours pushed this toward a purchase, and by how much?”

- SHAP global summary (which behaviours matter overall).

- SHAP local explanations (why this session).

- LIME for individual sessions as a second, independent lens.

- A short model card summarising intended use, performance, and limitations.

Student hint Use the right explainer for speed. For tree models use SHAP’s TreeExplainer (fast, exact); reserve KernelExplainer/LIME for single local explanations or non-tree models. Compute and cache the explainer once; never recompute SHAP over the whole training set on every API call. Expect PageValues to dominate — use that as a prompt to revisit the leakage question from §2.2.

Done when A global SHAP summary exists for the final model. • You can produce a local explanation for any single session. • LIME gives an independent per-session explanation. • A model card documents intended use and limitations. • Explanations are surfaced in the API and dashboard, not just the notebook.

## 4.7 Real-time prediction API (FastAPI)

Build a FastAPI service that accepts a session, runs the saved preprocessing + model, and returns: the predicted outcome, the conversion probability, a confidence indication, and the top contributing behaviours. Validate input with Pydantic and expose a health endpoint.

- POST /predict accepting a validated session payload (numeric + categorical fields).

- Response: prediction, conversion probability, confidence, top contributing features.

- GET /health for readiness checks; structured request logging.

- Auto-generated OpenAPI docs at /docs.

Watch out Train/serve skew will bite you. The API must load the exact same preprocessing object you saved during training — the same fitted encoder categories and scaler — and apply it identically. If a category appears at serving time that was unseen in training, your encoder must handle it gracefully (handle_unknown='ignore'). Re-implementing encoding by hand in the API is how you get silent, wrong predictions.

Student hint Load the model and explainer once at application startup (FastAPI lifespan or a cached dependency), not on every request. Define the Pydantic schema from your config’s column lists so the API and the model never drift apart.

Done when /predict returns prediction, probability, confidence, and contributors for a valid payload. • Invalid input is rejected with a clear 422 via Pydantic; unknown categories are handled. • /health responds and the model loads once at startup. • Interactive docs render at /docs.

## 4.8 Interactive dashboard (Streamlit)

Build a multi-section Streamlit dashboard: a project overview, real-time session scoring (a form that calls your scoring logic), funnel/cohort analytics with interactive charts, a model-comparison view, an explainability section, and a system/metrics panel. The dashboard consumes the saved artifacts (or calls the API) — it must never retrain.

- Sections: overview, live session scoring, funnel/cohort analytics, model comparison, explainability, performance metrics.

- Interactive charts (Plotly) and a working prediction form.

- Reads artifacts or calls the API; uses Streamlit caching.

Student hint Cache aggressively: st.cache_resource for the loaded model/explainer and st.cache_data for dataframes. Without it, Streamlit reloads everything on every widget interaction and the app crawls. Never retrain inside the dashboard — load the artifact your training pipeline produced.

Done when All six sections are present and navigable. • Live session scoring returns a result with an explanation. • Charts are interactive and the app does not retrain on load.

## 4.9 Deployment & MLOps

Package everything for deployment: a Dockerfile for the API and one for the dashboard (or a shared image), a docker-compose file that brings the stack up together, MLflow tracking for experiments and a registered best model, a GitHub Actions workflow that lints and tests on push and builds the image, and configuration ready to run on AWS (e.g. ECR + ECS/EC2).

- Dockerfiles + docker-compose for the full local stack.

- MLflow logging params/metrics/model with a signature; best model registered.

- GitHub Actions: lint + format check + tests + image build on push.

- AWS-ready notes/config (no live cloud spend required to pass).

Student hint Keep images lean: a slim Python base, a .dockerignore, pinned versions, and a non-root user. Two gotchas: LightGBM needs the system library libgomp1, and CatBoost wheels are large — install only what you actually serve. The dataset ships in the repo, so the image has data to work with.

Done when docker-compose up brings the API and dashboard up locally. • MLflow shows the experiment runs and a registered model. • The CI workflow runs lint + tests + build green on a push. • AWS deployment steps are documented and the config is parameterised.

# 5. Non-functional requirements (code quality)

These apply to every line you write and are weighted heavily in marking. A merely-accurate model in a messy repo scores lower than a slightly-worse model in a clean, reproducible one — because the latter is what an employer is actually buying.

- Object-oriented where it earns its keep; reusable functions and classes, not copy-paste.

- Type hints on public functions and methods.

- Logging (the logging module) instead of print; sensible levels.

- Explicit exception handling with informative messages — no bare except.

- PEP 8, enforced with black + ruff (or flake8); imports ordered.

- Docstrings on modules, classes, and non-trivial functions.

- Tests with pytest for the core data and prediction logic.

- Deterministic: fixed seeds, pinned dependencies, no data or secrets committed.

Student hint Wire up black, ruff, and pytest in Week 1 and run them in CI from the start. Retrofitting formatting and tests onto a finished codebase in the last two days is miserable and always looks rushed. Small, continuous discipline reads as senior.

# 6. System architecture

The system is four layers: a data layer that turns raw session data into model-ready features; an ML layer that trains, evaluates, explains, and selects a model while logging to MLflow; a serving layer exposing the model through an API and a dashboard; and an MLOps layer that containerises, tests, and ships it. Configuration and logging cut across all four.

Figure 1. End-to-end architecture across the data, ML, serving, and MLOps layers.

You will also produce, as documentation deliverables, your own architecture diagram and a workflow diagram — they can refine this one. A reviewer should be able to trace a single session from CSV row to scored, explained API response by reading your diagrams.

# 7. Recommended project structure

Separate concerns so each part is testable and reusable. This is a suggested layout — adapt it, but keep preprocessing, models, API, dashboard, utilities, notebooks, tests, and docs clearly separated. The dataset is small and ships in dataset/, so it can live in the repo alongside its data dictionary.

purchase-intent-xai/ ├─ dataset/ # ecommerce_sessions.csv + data_dictionary.csv ├─ notebooks/ # 01_eda, 02_features, 03_modeling, 04_xai ├─ src/ │ ├─ config/ # config.yaml + typed settings loader │ ├─ data/ # ingestion + validation │ ├─ preprocessing/ # ColumnTransformer: encode, scale, imbalance │ ├─ features/ # behavioural feature engineering & selection │ ├─ models/ # trainer classes, evaluation, selection │ ├─ explain/ # SHAP & LIME wrappers, model card │ ├─ api/ # FastAPI app, schemas, dependencies │ └─ utils/ # logging, io, metrics helpers ├─ dashboard/ # Streamlit app ├─ models/ # saved artifacts (model + pipeline) ├─ tests/ # pytest suite ├─ docker/ # Dockerfiles ├─ .github/workflows/ # CI pipeline ├─ docs/ # architecture, API, user & model docs ├─ docker-compose.yml ├─ requirements.txt / pyproject.toml ├─ .gitignore .dockerignore .env.example └─ README.md

Student hint Notebooks are for exploration and storytelling; src/ is for code that runs in production. A common anti-pattern is logic that only exists inside a notebook cell, so the API can’t reuse it. Write the function in src/, import it into the notebook.

# 8. Four-week delivery plan

A realistic solo schedule. The golden rule is end-to-end early: get a (bad) model serving a prediction by the end of Week 1, then improve every layer afterwards. Roughly 12–18 focused hours a week.

| Week | Theme | Primary deliverables |
| --- | --- | --- |
| 1 | Foundations & data | - Repo scaffold, config + logging, CI skeleton - Download script; data loader + validation; EDA notebook - ColumnTransformer preprocessing + imbalance strategy - Thin slice: trivial model → saved artifact → predict script |
| 2 | Modelling & evaluation | - Behavioural feature engineering & selection - Train + tune all six models (stratified CV) - Full metric suite; value-based threshold - MLflow tracking; save best model + pipeline |
| 3 | Explainability & API | - SHAP global + local; LIME; model card - FastAPI service: predict / health / docs - Pydantic validation; unknown-category handling; load-once startup - pytest for data + prediction paths |
| 4 | Dashboard, deploy & docs | - Streamlit dashboard (all six sections) - Dockerfiles + docker-compose - GitHub Actions green; AWS-ready config - All documentation + short demo recording |

Student hint If you fall behind, cut scope, not quality. A polished four-model comparison with a clean API and docs beats a rushed six-model version with a broken dashboard. Protect Week 4: documentation and deployment are where most solo projects run out of time, and they are what employers inspect first.

Watch out Do not leave deployment for the last day. Docker builds fail in unpredictable ways (missing system libs, wheel sizes, port clashes). Build and run your container at least once in Week 3 so Week 4 is polish, not panic.

# 9. Deliverables & submission checklist

Submit a single Git repository plus a short demo. A reviewer should be able to clone it, follow the README, and reach a running API and dashboard — the dataset is already in the repo.

- Git repo with the structure from §7 and a clean commit history.

- The dataset (dataset/ecommerce_sessions.csv) and its data dictionary.

- EDA, feature, modelling, and XAI notebooks that run end-to-end.

- Reusable src/ package: data, preprocessing, features, models, explain, api, utils.

- Saved model + preprocessing artifacts, an MLflow run log, and a model card.

- FastAPI service and Streamlit dashboard, both runnable via docker-compose.

- GitHub Actions workflow passing on the default branch.

- Documentation set: README, architecture & workflow diagrams, API docs, install guide, user guide, model documentation.

- A 3–5 minute screen recording demoing prediction + explanation + dashboard.

Student hint Test the clone-from-scratch experience before you submit. Clone into a fresh folder and follow your own README literally. The number of “it works on my machine” failures you catch this way is the single biggest quality boost available to you.

# 10. Evaluation rubric

Indicative weighting. Notice that modelling is less than a third of the grade — engineering, explainability, and reproducibility carry the rest, exactly as they would in a real role.

| Area | Weight | What strong work looks like |
| --- | --- | --- |
| Data prep & EDA | 15% | Leak-free ColumnTransformer, correct categorical handling, EDA with stated insights. |
| Modelling & evaluation | 20% | Six models compared honestly; PR-AUC/recall-led metrics; justified value-based threshold. |
| Explainability (XAI) | 15% | Working global + local SHAP and LIME, a model card, surfaced in API and dashboard. |
| API & dashboard | 20% | Validated, fast, artifact-driven service and a complete six-section dashboard. |
| Deployment & MLOps | 15% | Containers up via compose, MLflow logging, green CI, AWS-ready. |
| Code quality | 10% | OOP, type hints, logging, tests, PEP 8, reproducible. |
| Documentation | 5% | A stranger can run it from the README; clear diagrams and model docs. |

# 11. Stretch goals (for the ambitious)

Only after the core is finished and documented. Each is a genuine differentiator for a portfolio.

- A profit-curve / expected-value optimiser that converts the PR curve into money given an intervention cost and conversion value.

- Probability calibration and a reliability curve in the dashboard.

- A rigorous PageValues ablation: train with and without it and report the honest gap, framed as a deployment-leakage analysis.

- Target/CatBoost encoding compared against one-hot for the high-cardinality ID columns.

- Model versioning and a rollback path via the MLflow Model Registry.

- Actually deploy to AWS and put the live URL in the README.

- A simple data-drift check that flags when incoming sessions look unlike training.

# 12. Tools & technologies required

Use recent stable versions and pin them in requirements.txt / pyproject.toml. The exact numbers matter less than pinning so your build is reproducible.

## 12.1 Core stack

| Category | Tools | Used for |
| --- | --- | --- |
| Language | Python 3.10+ | Everything. |
| Data | pandas, NumPy | Loading, cleaning, manipulation. |
| ML – classical | scikit-learn, imbalanced-learn | ColumnTransformer, Pipelines, LogReg/Tree/RF, CV, metrics, SMOTE. |
| ML – boosting | XGBoost, LightGBM, CatBoost | Gradient-boosted models (CatBoost handles categoricals natively). |
| Explainability | SHAP, LIME | Global and local explanations. |
| Visualisation | Matplotlib, seaborn, Plotly | Static EDA + interactive charts. |
| API | FastAPI, Uvicorn, Pydantic | Real-time scoring service + validation. |
| Dashboard | Streamlit | Interactive analyst-facing UI. |
| Experiment tracking | MLflow | Params, metrics, model registry. |

## 12.2 Engineering & deployment

| Category | Tools | Used for |
| --- | --- | --- |
| Packaging | Docker, Docker Compose | Containerising API + dashboard. |
| CI/CD | GitHub Actions | Lint, test, and build on push. |
| Cloud | AWS (ECR, ECS / EC2) | Deployment target / config. |
| Quality | black, ruff (or flake8), pytest | Formatting, linting, testing. |
| Persistence | joblib | Saving model + preprocessing artifacts. |
| Version control | Git + GitHub | Source control and submission. |
| Config | PyYAML / pydantic-settings | Single source of configuration. |

## 12.3 Environment

- A virtual environment (venv, conda, or uv) — never install into system Python.

- An editor with Python tooling (VS Code or PyCharm) for type-checking and linting.

- 8 GB RAM is comfortable; ~12k rows is light, but SHAP and CatBoost are the heavier parts.

- No data download needed — dataset/ecommerce_sessions.csv ships with the package.

Student hint Pin your dependencies the day they first work, not at the end. “It ran last week” breaks when a transitive dependency releases mid-project. A frozen requirements file is what makes your Docker build and your reviewer’s clone behave the same as your laptop.

End of brief. Build the skeleton first, encode those sneaky ID columns as categories, foreground PR-AUC and recall, and interrogate PageValues honestly. Good luck.